## Slide 1: PROJECT Name : CreditMitra: India’s Privacy-Preserving Agentic AI System for Automated Credit Underwriting from Heterogeneous Bank Statements
Objective
Key Deliverables in Nov-Dec 2025
Plan for next 2 month
Business Value & Game changers:
Automates bank-statement analysis → faster underwriting, lower costs
Improves accuracy with real-time merchant insights
Reduces reliance on manual reviews and third-party tools
Privacy-preserving, distributed AI ensures secure processing
More scalable and dynamic than traditional static credit models
Key Accomplishments | <Mar 2026> : <April 2026>
Successfully implemented complete QLoRA-based fine-tuning pipeline for financial narration understanding using Qwen2.5-1.5B-Instruct on NVIDIA T4 GPUs.
Developed a Differential Privacy-enabled QLoRA training framework using Opacus, DP-SGD, privacy budget accounting, and gradient clipping techniques.
Built custom privacy-aware components including DP-compatible training loops, tokenization pipelines, data collators, and memory-efficient optimisation workflows.
Conducted extensive research and implementation studies on Differential Privacy frameworks, Rényi DP, DPDP Act 2023, GDPR compliance, and RBI digital payment security guidelines.
Reusable Assets/Solutions/Opportunities: Yes
Upcoming Milestone: Integrate merchant intelligence pipeline with DP-finetuned underwriting system.
Domain: Insurance/Fintech || Team: Disha Kwatra, Gargi Kalia, Shivansh Katiyar
Planned Deliverables (Next one Months):
Benchmark the Differentially Private fine-tuned model against standard fine-tuned models and larger general-purpose LLMs to evaluate privacy–utility trade-offs and model accuracy.
Develop a merchant intelligence extraction pipeline using LLM knowledge bases with LangSearch-based fallback mechanisms for uncertain merchant identification.
Integrate all developed modules into a unified underwriting workflow capable of generating structured merchant summaries and financial risk insights.
Risks & Challenges:
Ensuring stable Differentially Private training under limited GPU resources while managing high VRAM consumption, quantization compatibility issues, and per-sample gradient overhead.
Balancing strong privacy guarantees with model accuracy and scalability, alongside limited computational resources for large-scale benchmarking and evaluation.
Current Experimental Setup:
Base Model: Qwen2.5-1.5B-Instruct
GPU: NVIDIA T4 16GB
Quantization: 4-bit NF4 | Framework: Opacus + QLoRA
LoRA Rank: 16
DP Budget: ε = 8.0
Milestone Objective: CreditMitra automates credit assessment from unstructured bank statements, eliminating manual effort and privacy risks . It enables faster, more accurate underwriting for banks and lenders.
Github Links: https://github.com/xaemonn/Credit_Mitra_IITB
Collab Workspace: https://colab.research.google.com/drive/11i2UOJM_ZcRdP-35oSh75_Gzf8r_pBVH
Starting TRL: # 1 || Current TRL: # 3 || Target TRL: # 4 || Overall Project Status: