Weekly Progress Report

Project: CreditMitra: India’s Privacy-Preserving Agentic AI System for Automated Credit Underwriting from Heterogeneous Bank Statements
Week: Week 3

1. Overview

This week focused on building a scalable synthetic data generation pipeline to support the development of a smart narration parser for Indian banking systems. The broader goal of the project is to train a Small Language Model (SLM) capable of accurately extracting payee names from noisy and highly unstructured bank transaction narrations.

Due to the sensitive and limited availability of real bank data, the primary challenge was the lack of sufficient training data. To overcome this, we designed and implemented a production-grade synthetic narration generator, capable of producing large-scale, realistic Indian transaction data.

This marks a critical foundational step toward training and fine-tuning models like TinyLlama or Gemma 2B for downstream financial NLP tasks.

2. Objectives for the Week

- Design a system to generate realistic Indian bank transaction narrations at scale

- Ensure generated data mimics:

  - Structural patterns

  - Noise characteristics

  - Banking-specific formats (UPI, IMPS, NEFT, RTGS)

- Generate an initial dataset for validation and testing

- Maintain data quality, uniqueness, and distribution control

3. Work Completed

3.1 Pattern Analysis of Real Narrations

We began by analyzing a set of 25 real bank transaction narrations to extract underlying patterns. Key observations included:

- Frequent use of:

  - Abbreviations: TRF, TXN, PMT

  - Mixed casing and inconsistent formatting

  - Truncated descriptions and irregular spacing

- Presence of structured identifiers:

  - UPI IDs

  - Bank codes

  - Reference numbers

These insights were used to guide prompt construction and validation logic.

3.2 Synthetic Data Generation Pipeline

A modular and production-grade pipeline was developed.

3.3 Generation Strategy

- Implements hash-based deduplication to ensure uniqueness

- Enforces realistic variability in:

  - Names

  - Merchant patterns

  - Transaction descriptors

3.4 Indian Financial Context Integration

Generated narrations closely replicate real-world formats:

3.5 Execution & Validation

- Successfully generated 1,385+ narrations

4. Key Achievements

- Built a fully functional, scalable synthetic data pipeline

- Achieved high realism in generated narrations

- Created a foundation dataset for SLM fine-tuning

- Designed system to scale up to 10,000+ narrations seamlessly

5. Challenges Faced

- Ensuring realistic variability without randomness degradation

- Avoiding generic LLM outputs

- Designing effective validation rules for noisy financial text

6. Learnings

- Real-world financial text is highly irregular and noisy

- Small design choices (like deduplication and validation) significantly impact dataset quality

- Synthetic data can closely approximate real-world distributions when guided properly

7. Plan for Next Week

7.1 Data Scaling

- Run the pipeline to generate large-scale dataset (10,000+ narrations)

- Monitor:

  - Distribution balance

  - Data diversity

  - Failure rates

7.2 SLM Fine-Tuning Preparation

- Prepare dataset for training:

  - Label extraction (payee names)

  - Input-output formatting

- Begin experimentation with:

  - TinyLlama

  - Gemma 2B

7.3 Classification Pipeline

- Develop a script to:

  - Tag dataset for supervised learning

- Ensure compatibility with training pipeline

7.4 Model Objective

- Train SLM to:

  - Accurately extract payee name

  - Handle noisy and inconsistent narration formats

- Evaluate:

  - Accuracy

  - Generalization on unseen patterns

8. Conclusion

This week’s work establishes the data backbone of the project. By solving the data scarcity problem through high-quality synthetic generation, we have unlocked the ability to train efficient SLMs for financial text understanding.

The upcoming phase will focus on scaling data, building classification layers, and fine-tuning models, bringing us closer to a robust smart narration parser for Indian banking systems.